PROJECT PLANNING PHASE

Project Planning Template

(Product Backlog, Sprint Planning, User Stories & Story Points)

| Date | ________________ |
| --- | --- |
| Team ID | ________________ |
| Project Name | Import Data using Transform Maps (Spreadsheet) |
| Domain | Information Technology |

Project Description

This micro project focuses on importing structured data from an external spreadsheet into the ServiceNow platform using Import Sets and Transform Maps. The project simulates a real-world scenario where bulk employee data is received in Excel format and must be migrated into ServiceNow efficiently and accurately. The spreadsheet data is first loaded into an Import Set table, which serves as a staging area, and a Transform Map is then configured to map source fields to the appropriate target table fields. Upon executing the transformation, records are created in the target table and validated to ensure data integrity. This project helps beginners understand the end-to-end data import process in ServiceNow, including data loading, field mapping, transformation execution, and result verification.

Product Backlog, Sprint Schedule, and Estimation

The backlog follows the planning-template structure of Sprint, Functional Requirement (Epic), User Story Number, User Story/Task, Story Points, Priority, and Team Members.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Spreadsheet & Import Set Preparation | USN-1 | As a user, I can prepare structured employee data in an Excel spreadsheet with the required fields. | 2 | High | ____________ |
| Sprint-1 | Spreadsheet & Import Set Preparation | USN-2 | As a user, I can create an Import Set table to act as a staging area for the spreadsheet data. | 3 | High | ____________ |
| Sprint-2 | Data Loading & Source Configuration | USN-3 | As a user, I can load the Excel spreadsheet into the Import Set table and verify the imported source records. | 3 | High | ____________ |
| Sprint-2 | Data Loading & Source Configuration | USN-4 | As a user, I can configure the source fields required for employee data transformation. | 2 | Medium | ____________ |
| Sprint-3 | Transform Map Configuration | USN-5 | As a user, I can create a Transform Map and select the appropriate target table for employee records. | 3 | High | ____________ |
| Sprint-3 | Transform Map Configuration | USN-6 | As a user, I can map spreadsheet source fields to the corresponding target table fields. | 3 | High | ____________ |
| Sprint-4 | Transformation & Validation | USN-7 | As a user, I can execute the Transform Map to create employee records in the target table. | 2 | High | ____________ |
| Sprint-4 | Transformation & Validation | USN-8 | As a user, I can validate the transformed records and confirm data integrity in ServiceNow. | 2 | High | ____________ |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 5 | 6 Days | __________ | __________ | 5 | __________ |
| Sprint-2 | 5 | 6 Days | __________ | __________ | 5 | __________ |
| Sprint-3 | 6 | 6 Days | __________ | __________ | 6 | __________ |
| Sprint-4 | 4 | 6 Days | __________ | __________ | 4 | __________ |

Velocity: The planned total for the project is 20 story points across 4 sprints. If all planned work is completed, the average velocity is 20 ÷ 4 = 5 story points per sprint. For a 6-day sprint, the average planned velocity is approximately 5 ÷ 6 = 0.83 story points per day.

Burndown Chart: A burndown chart represents the amount of work remaining against time. For this project, the initial planned work is 20 story points. As each user story is completed, the remaining story points decrease. The chart can therefore be used to track whether the Import Set, Transform Map, transformation, and validation tasks are progressing according to the sprint plan.

Suggested Burndown Data

| Checkpoint | Planned Story Points Remaining | Work Remaining |
| --- | --- | --- |
| Project Start | 20 | 100% |
| End of Sprint-1 | 15 | 75% |
| End of Sprint-2 | 10 | 50% |
| End of Sprint-3 | 4 | 20% |
| End of Sprint-4 | 0 | 0% |

Project Outcome By the end of the project, employee data from an external spreadsheet is expected to be loaded into an Import Set table, mapped through a Transform Map, transformed into the target ServiceNow table, and validated for data integrity.

References

Project Planning Template provided by the user.

ServiceNow project terminology used in the project description provided by the user.